| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Small Nonresidential Hard to Reach Program - Procurement |
| Program Number: | 1453-04 |
| Month: | September 2004 |

- Program Status

Program Description

The Small Nonresidential Hard To Reach Program, also known as the Small Business Equipment Retrofit Program is designed to produce cost-effective, long term annual demand and energy savings by providing no-cost energy-efficient equipment retrofits to hard-to-reach small business customers in Southern California Edison’s (SCE) service territory.  This program will also provide training and jobs for individuals in economically disadvantaged areas.  The program will target underserved communities within SCE territory by coordinating with selected community based organizations (CBOs) and faith based organizations (FBOs) to package a customized program delivery plan that fits the specific needs of their communities thereby reducing market barriers to adoption of energy efficiency alternatives in these communities.  These organizations can leverage SCE’s portfolio of energy efficiency programs that effectively deliver long term energy and peak demand savings.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Sep-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $5,119,455 | $10,082 | 0% | $119,756 | 2% |  |  | $119,756 | 2% | $4,999,699 |
| Admin | $79,352 | $1,631 | 2% | $22,641 | 29% |  |  | $22,641 | 29% | $56,711 |
| Marketing | $560,000 | $7,771 | 1% | $94,209 | 17% |  |  | $94,209 | 17% | $465,791 |
| DI | $4,360,649 | $680 | 0% | $2,906 | 0% |  |  | $2,906 | 0% | $4,357,743 |
| EM&V | $119,454 |  |  |  |  |  |  |  |  | $119,454 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Sep-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 2,632 |  |  |  |  |  |  |  |  | 2,632 |
| Annual kWh | 13,386,197 |  |  |  |  |  |  |  |  | 13,386,197 |
| Lifecyc kWh | 211,845,235 |  |  |  |  |  |  |  |  | 211,845,235 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

After program planners evaluated the depth and complexity of the required CBO/FBO tasks and their relationship with the prime contractor’s work, it was decided to change the contracting relationships of the original program plan.  This original plan indicated that SCE shall contract with the named CBO/FBOs.  The contractual relationship of the CBO/FBO shall change from SCE to the prime contractor.

The change shall facilitate better coordination of CBO/FBO outreach work, effective day-to-day supervision, and overall project management.  With the change, tasks involved with the outreach work of the three CBO/FBOs, which creates customer leads, are better aligned with the direct installation task of the prime contractor.  The new contractual relationship therefore leads to more effective direct supervision.

A planned Change Order to the Program Implementation Plan shall be filed once contracts have been negotiated between the prime contractor and the three named CBO/FBOs.

Other program highlights are:

- Single prime contractor selected for the program

- CBO/FBOs notified of prime contractor selection

- Prime contractor in contract negotiations with the three, named CBO/FBOs

- Contract negotiations between SCE and prime contractor to begin October, 2004.

    - Marketing -

None

    - Direct Implementation

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

No activities to date, until prime contractor is selected.

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

EM&V study kickoff occurred July 21, 2004.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

No program staffing changes were made this month.

- Additional Items

None